## Slide 1: PeopleSoft Financials 9.2 upgrade
Monthly Meeting - May

## Slide 2: AGENDA
Review current Project Phases
Analyze and design
Configure and develop
Project timeline
5/9/2017

## Slide 3: project phases
Planning
Testing Cycles
(Training)
Deploy and Optimize
Analyze & Design
Configure & Develop
Phase 1
Phase 2
Phase 3
Phase 4
Phase 5
Project Management
Complete
Up Next
In Progress

## Slide 4: ANALYZE AND DESIGN
Review Cumulative Features Between 8.9 and 9.2 I23
Discuss Pain Points in 8.9
Conduct Fit/Gap meetings for each module or business area
Compile 8.9 Documentation (Reporting, Interfaces, business processes , specifications, etc.)
Compile 8.9 Testing Scenarios/Scripts
Attend workshops to test new functionality with UMBC data
Analyze UMBC Upgraded Environment
Test UMBC specific scenarios in 9.2
Phase 2

## Slide 5: Configure and develop
Review, configure, and document set up for all modules
Document fit/gap decisions and choose 9.2 solutions
Create 9.2 specifications for Modifications / Retro Fit and obtain approval
Identify customizations that can be retired
Create/Update new test scripts, business processes
Development and configuration of special projects
Technical Design and Configuration
RT to Approve Mods and Report Issues
Phase 3

## Slide 6: Project timeline